| Project Title | Project Sponsor / Project Contact | Brief Project summary | Project Progress | Project Value | Growth Deal Funding | Growth Deal  Spend to Qtr. 2 19/20 | Strategic Economic Plan (SEP) Theme |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A6 Broughton Bypass | **Lancashire County Council**  **David Leung**  [David.Leung@lancashire.gov.uk](mailto:David.Leung@lancashire.gov.uk) | Bypass to provide relief to the congested A6 north of Preston and help unlock 1,400 new homes. | * Capital element complete * Output reporting underway | £29.78M | £15.50M  Growth Deal funding approved | £15.326M | * Releasing Local Growth Potential |
| Advanced Manufacturing Capital for Skills Development & Employer Engagement | **University Of Lancaster & BAe Systems**  **Chris Lambert**  [c.g.lambert@lancaster.ac.uk](mailto:c.g.lambert@lancaster.ac.uk) | The project centres on the purchase of equipment to be situated at both Lancaster University and Lancashire Enterprise Zone (EZ) sites. The environments at both Lancaster and the EZ will provide Lancashire learners with access to unique, nationally leading and highly relevant equipment informed by underlying research expertise. | * Capital element complete * Output reporting underway | £0.85M | £0.67M  Growth Deal funding approved | £0.658M | * Releasing Local Growth Potential |
| Advanced Manufacturing Research Centre NW – Samlesbury | **Sheffield University**  **Emma Hutton**  [e.hutton@amrc.co.uk](mailto:e.hutton@amrc.co.uk) | Delivery of a new regional hub of the national Advanced Manufacturing research Centre (AMRC) at the Samlesbury EZ site. The proposal is key to lifting productivity and growth in a priority growth sector of local and national significance and will enable Lancashire's businesses to compete and trade internationally. The proposal builds on Lancashire and Sheffield's successful Science and Innovation Audit submission to Government – the Northern Powerhouse Advanced Manufacturing Corridor. The proposal also complements existing Growth Deal investment in UCLan's Engineering and Innovation Centre in Preston. | * Project Live with works underway on site. PC due Mar 21 | £20M | £20M  Growth Deal funding approved | £0.206M | * Sector Development & Growth * Innovation Excellence * Skills For Growth |
| Blackburn – Bolton Rail Corridor | **Blackburn with Darwen Borough Council**  **Mike Cliffe**  [Mike.cliffe@blackburn.gov.uk](mailto:Mike.cliffe@blackburn.gov.uk) | Track enhancement and station improvements to allow additional train frequency/reliability between East Lancashire and Greater Manchester to increase usage/performance and support development activity. | * Capital build complete * Output reporting underway | £14.26M | £12.40M  Growth Deal funding approved | £12.400M | * Sector Development & Growth * Innovation Excellence * Skills For Growth |
| Blackburn Town Centre Improvements | **Blackburn with Darwen Borough Council**  **Julia Simpson**  [julia.simpson@blackburn.gov.uk](mailto:julia.simpson@blackburn.gov.uk) | Orbital completion and public realm improvements. | * Project Live with works underway on site. PC due Nov 19 | £0.75M | £0.20M  Growth Deal funding approved | £0.03M | * Releasing Local Growth Potential |
| Blackpool 21st Century Conference Centre And Hotel in Blackpool | **Blackpool Council**  **Lee Frudd**  [Lee.Frudd@blackpool.gov.uk](mailto:Lee.Frudd@blackpool.gov.uk) | Creation of a new conference centre and hotel scheme anchored at Blackpool's famous Winter Gardens which will enable Blackpool and Lancashire to compete for new growth opportunities. This proposal builds on the LEP's priority focus on the renewal of Blackpool, which is England's most deprived town, and complements Lancashire's emerging Devolution Deal with Government (HMT) to address chronic housing market failure in central Blackpool. | * Project Live with works underway on site. PC due July 20 | £24.9M | £15.00M  Growth Deal funding approved | £7.459M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Blackpool Bridges | **Blackpool Council**  **Steven Gilmour**  [steven.gilmour@blackpool.gov.uk](mailto:steven.gilmour@blackpool.gov.uk)> | Maintenance of critical highways infrastructure, including Yeadon Way – one of Blackpool tourism's main arrival points. | * Project Complete – Capital works and contracted outputs achieved. | £11.36M | £3.80M  Growth Deal funding approved | £3.780M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Blackpool Integrated Traffic Management | **Blackpool Council**  **David Simper**  [david.simper@blackpool.gov.uk](mailto:david.simper@blackpool.gov.uk) | The project will increase the flow of vehicular traffic on key transport routes to Blackpool promenade, attractions and development sites. | * Project Complete – Capital works and contracted outputs achieved. | £2.16M | £1.51M  Growth Deal funding approved | £1.509M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Blackpool Town Centre Quality Corridors | **Blackpool Council**  **David Simper**  [david.simper@blackpool.gov.uk](mailto:david.simper@blackpool.gov.uk) | Environmental improvements to key Central Business District transport routes. | * Project live with work under way on site. PC due Apr 20 | £7.34M | £6.60M  Growth Deal funding approved | £4.806M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Blackpool Tramway Extension | **Blackpool Council**  **Paul Grocott**  [paul.grocott@blackpool.gov.uk](mailto:paul.grocott@blackpool.gov.uk) | Extension of the tram system to integrate the tram and rail networks at Blackpool North. | * Project live with work under way on site. PC due Mar 21 | £22.84M | £16.40M  Growth Deal funding approved | £13.987M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Burnley Vision Park | **Burnley Borough Council**  **Kath Hudson**  khudson@burnley.gov.uk | High quality 5 acre business park to accommodate advanced manufacturing engineering sectors and to include 46,000 sq. ft. first phase incubator, workspace and grow-on space. Delivered over 3 Phases, with Phase 1 funded via Lancashire Growth Deal. | * Capital element complete * Output reporting underway | £4.97M | £1.70M  Growth Deal funding approved | £1.686M | * Releasing Local Growth Potential |
| Burnley, Hyndburn, Pendle, Growth Corridor | **Lancashire County Council**  [John.Gatheral@lancashire.gov.uk](mailto:John.Gatheral@lancashire.gov.uk) | Transport and highways junction improvements to improve journey times and support employment and residential development activity. | * Project live with work under way on site. PC due Mar 21 | £13.31M | £8.00M  Growth Deal funding approved | £6.243M | * Skills for Growth * Releasing Growth Potential |
| Café Northcote at Cathedral Quarter | **Blackburn With Darwen Borough Council**  **Clare Turner**  [clare.turner@blackburn.gov.uk](mailto:clare.turner@blackburn.gov.uk) | To develop the Cathedral's hospitality offer, including a new refectory known as Café Northcote, as well as conferencing and events facilities and an apprenticeship and scholar scheme within the hospitality industry. | * Capital element complete * Output reporting underway | £0.39M | £0.22M  Growth Deal funding approved | £0.224M | * Releasing Local Growth Potential |
| Centenary Way Viaduct Maintenance | **Lancashire County Council**  **David Leung**  [David.Leung@lancashire.gov.uk](mailto:David.Leung@lancashire.gov.uk) | Bridge improvement to an economically vital transport route. | * Project Complete – Capital works and contracted outputs achieved. | £2.24M | £1.30M  Growth Deal funding approved | £1.300M | * Releasing Local Growth Potential |
| Darwen East Distributor | **Blackburn With Darwen Borough Council**  **Mike Cliffe**  [Mike.Cliffe@blackburn.gov.uk](mailto:Mike.Cliffe@blackburn.gov.uk) | New link road to support access to employment and residential development and relieve congestion on the local highway network. | * Capital element complete * Output reporting underway | £3.32 | £2.50M  Growth Deal funding approved | £2.500M | * Innovation Excellence * Skills For Growth |
| Darwen East Development Corridor (Phase 2) – Green Bank Terrace Link Road Project | **Blackburn with Darwen Borough Council**  **Mike Cliffe**  **Mike.Cliffe@blackburn.gov.uk** | To the deliver the second phase of a local highway and road network improvements, as a natural extension to the current DEDC scheme. Works include further local highway improvements and a short new section of Link Road, which will provide the infrastructure needed to open up former stalled sites close to the M65, J4, and deliver high quality mixed use development on a complex, constrained brownfield site. | * Grant Funding Agreement contracting process underway | £1.4M | £1.4M | £0M | * Releasing Local Growth Potential |
| East Lancashire Strategic Cycle Network | **Lancashire County Council**  **Roy Halliday**  [Roy.Halliday@lancashire.gov.uk](mailto:Roy.Halliday@lancashire.gov.uk) | Provision of an improved and extended cycling network. | * Project live with work under way on site. PC due Mar 20 | £6.15M | £2.60M  Growth Deal funding approved | £1.794M | * Innovation Excellence * Skills For Growth |
| Edge Hill University Innovation Technology Hub | **Edge Hill University**  **Joanne Sage**  [Joanne.Sage@edgehill.ac.uk](mailto:Joanne.Sage@edgehill.ac.uk) | The Edge Hill Technology Hub will create new and refurbished, high quality space for teaching, learning, student employability, enterprise and knowledge exchange activities. The facility will support expansion in Digital Creative and Food Science (Biotechnology), to include bioinformatics, product design and prototyping. It will also house a Knowledge Exchange, a CAVE, a Food Science facility and an Enterprise Hatchery. | * Capital element complete * Output reporting underway | £12.94M | £3.00M  Growth Deal funding approved | £3.00M | * Innovation Excellence * Skills For Growth |
| Energy Simulator Suite (Equipment) for Lancashire Energy HQ | **Blackpool & the Fylde College**  **Chris Richards**  [Chris.Richards@blackpool.ac.uk](mailto:Chris.Richards@blackpool.ac.uk) | The Energy Simulation Suite will be situated in the Lancashire Energy HQ in the Blackpool Enterprise Zone. The simulator will enhance the Energy HQ skills training offer for real work environments inaccessible for everyday trainees in wind farm technologies, off and on-shore gas, cementation and nuclear installations. | * Capital element complete * Output reporting underway | £0.50M | £0.16M  Growth Deal funding approved | £0.140M | * Skills for growth * Renewal of Blackpool |
| Engineering & Innovation Centre (UCLAN) | **University Of Central Lancashire (UCLAN)**  **Peter Thomas**  [PAThomas@uclan.ac.uk](mailto:PAThomas@uclan.ac.uk) | The construction of an internationally competitive centre to provide a local supply of graduate engineers for advanced manufacturing businesses, supporting industry engagement. | * Capital element complete * Output reporting underway | £31.65M | £10.50M  Growth Deal funding approved | £10.217M | * Releasing Local Growth Potential |
| Enhancing IT Infrastructure Project | **Runshaw College**  **Janet Ivill**  [Ivill.J@runshaw.ac.uk](mailto:Ivill.J@runshaw.ac.uk) | Upgrade of Runshaw College IT infrastructure to industry standard. Enhancing speed and resilience and facilitating excellent teaching and blended learning provision for all students. | * Project Complete – Capital works and contracted outputs achieved. | £0.51M | £0.20M  Growth Deal funding approved | £0.204M | * Skills For Growth * Business Growth & enterprise |
| Fleetwood Fire Training Centre | **Blackpool & the Fylde College**  **Chris Richards**  [Chris.Richards@blackpool.ac.uk](mailto:Chris.Richards@blackpool.ac.uk) | Expanded and enhanced facilities for the maritime, offshore oil, gas and wider energy industry. | * Capital element complete * Output reporting underway | £0.808M | £0.55M  Growth Deal funding approved | £0.529M | * Innovation Excellence * Skills For Growth * Renewal of Blackpool |
| Food and Farming Innovation Technology Centre | **Myerscough College**  **John Wherry**  [jwherry@myerscough.ac.uk](mailto:jwherry@myerscough.ac.uk) | The provision of a hub to share innovation and best practice amongst apprentices and with employer farms. | * Capital element complete * Output reporting underway | £7.359M | £3.00M  Growth Deal funding approved | £3.000M | * Business Growth & Enterprise |
| Food and Farming Innovation & Technology Centre (Extension) | **Myerscough College**  **John Wherry**  [jwherry@myerscough.ac.uk](mailto:jwherry@myerscough.ac.uk) | The provision of a hub to share innovation and best practice amongst apprentices and with employer farms. | * Grant Funding Agreement contracting process underway | £0.365 | £0.365 | £0M | * Releasing Local Growth Potential * Business Growth & Enterprise |
| Futures Park | **Rossendale Borough Council**  **Guy Darragh**  **guydarragh@rossendalebc.gov.uk** | To construct 4,680m2 industrial building and 600m2 preschool to let to identified occupiers. | * Grant Funding Agreement contracting process underway | £1.530 | £1.530 | £0M | * Releasing Local Growth Potential * Business Growth & Enterprise |
| Lancashire Centre for Excellence for Digital Technology and Innovation | **Accrington & Rossendale College**  **Samantha Mercer**  [S.Mercer@nelson.ac.uk](mailto:S.Mercer@nelson.ac.uk)> | The centre is a partnership project between the college, Risual education Ltd and Microsoft providing state of the art learning space equipped with the latest Microsoft technologies. It will enhance teaching and learning and enable students to develop the digital literacy skills they need to be effective citizens and members of the workforce. | * Capital element complete * Output reporting underway | £0.24M | £0.12M  Growth Deal funding approved | £0.125M | * Innovation Excellence * Skills for Growth |
| Lancashire Energy HQ | **Blackpool & the Fylde College**  **Chris Richards**  [Chris.Richards@blackpool.ac.uk](mailto:Chris.Richards@blackpool.ac.uk) | Development of a National Energy HQ to meet the training needs of the energy and oil and gas sector. | * Capital element complete * Output reporting underway | £9.40M | £6.20M  Growth Deal funding approved | £6.146M | * Releasing Local Growth Potential * Business Growth & Enterprise * Renewal of Blackpool |
| Lancaster Campus Teaching Hub ( Health and Social Care) | **University of Cumbria**  **Rachel Lowthian**  [rachel.lowthian@cumbria.ac.uk](mailto:rachel.lowthian@cumbria.ac.uk) | This project reflects the first phase of investment at Lancaster to deliver a new state of the art teaching hub providing staff and students with fully flexible space. The new teaching hub will provide an environment conducive to multi-professional higher level learning and opportunities to increase community and employer engagement. It will support growth in qualified professionals and deliver CPD to upskill existing workforce. | * Capital element complete * Output reporting underway | £8.08M | £2.50M  Growth Deal funding approved | £2.262M | * Releasing Local Growth Potential * Sector Growth & Development |
| Lancaster Health Innovation Campus | **University of Lancaster**  **David Gregson**  [d.gregson@lancaster.ac.uk](mailto:d.gregson@lancaster.ac.uk) | A multi-phased campus providing R &D space and facilities for the development of new services and technologies for health-related care. Delivered over 3 Phases. | * Project live with work under way on site. PC due Mar 20 | £41.00M | £17.00M  Growth Deal funding approved | £11.620M | * Skills For Growth |
| Lomeshaye Industrial Estate Extension | **Pendle Borough Council**  **Julie Whittaker**  [Julie.whittaker@pendle.gov.uk](mailto:Julie.whittaker@pendle.gov.uk) | The development of the extension of the existing Lomeshaye Industrial Estate to establish a strategic employment site, including site acquisition and infrastructure to provide site access from A6068. The proposal delivers new business and employment growth in a location which has the highest concentration of manufacturing employment in the country yet which is also one of England's most deprived areas. A key development proposal that would both benefit from and underpin the LEP's strategic focus on the Burnley – Pendle Growth Corridor, building on existing Growth Deal investments. | * Grant Funding Agreement contracting process underway | £4.40M | £4.00M  Growth Deal funding approved. Drawn down subject to contracting / GFA | £0 | * Releasing Local Growth Potential |
| M&E Bispham Campus | **Blackpool & the Fylde College**  **Chris Richards**  [Chris.Richards@blackpool.ac.uk](mailto:Chris.Richards@blackpool.ac.uk) | Replacement of building services to efficiency of teaching and learning environments, improving learner recruitment and retention in the STEM curriculum. | * Capital element complete * Output reporting underway | £4.0M | £1.26M  Growth Deal funding approved | £1.260M | * Innovation Excellence * Skills For Growth * Renewal of Blackpool |
| M55 to St Annes Link Road | **Lancashire County Council**  **Neil Stevens**  [Neil.Stevens@lancashire.gov.uk](mailto:Neil.Stevens@lancashire.gov.uk) | Acceleration of construction of a link road from J4 M55 to help unlock large residential sites at St Annes and support development at the Whitehills employment site. | * Funding approval pending | £1.98M | £1.98M  Growth Deal funding allocation | £0 | * Releasing Local Growth Potential |
| Making Rooms - Lancashire First Fab Lab | **Blackburn With Darwen Borough Council**  **Eddie Kirby**  eddie.kirkby@makingrooms.org | The Making Rooms scheme will see the conversion of a currently vacant site in Blackburn town centre into a new centre for creativity and innovation. The finished development will consist of; A Fabrication Laboratory (Fab Lab), Office space, Event Space & Catering facilities. | * Capital element complete * Output reporting underway | 0.59M | £0.45M  Growth Deal funding approved | £0.451M | * Innovation Excellence * Business Growth And Enterprise |
| Maritime Engineering Facility | **Blackpool & the Fylde College**  **Chris Richards**  [Chris.Richards@blackpool.ac.uk](mailto:Chris.Richards@blackpool.ac.uk) | Specialist marine engineering centre accommodation at the internationally renowned centre of excellence. | * Complete - Project capital works and contracted outputs achieved | £1.29M | £0.84M  Growth Deal funding approved | £0.838M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Mechanical & Electrical Replacements, South & Montreal Buildings | **Blackpool & the Fylde College**  **Chris Richards**  [Chris.Richards@blackpool.ac.uk](mailto:Chris.Richards@blackpool.ac.uk) | Mechanical and Electrical (M&E) replacements to the South Building and Montreal building totalling 5,030m2. The project will replace the 1970’s building services which are at the end of their economic life and failing on a frequent basis. | * Capital element Complete * Output reporting underway | £1.66M | £0.525M  Growth Deal funding approved | £0.525M | * Innovation Excellence * Renewal of Blackpool |
| Merger of Nelson & Colne College with Accrington and Rossendale College | **Nelson & Colne College**  **Samantha Mercer**  [s.mercer@nelson.ac.uk](mailto:s.mercer@nelson.ac.uk) | Merger of Merger of Nelson & Colne College with Accrington and Rossendale College | * Grant Funding Agreement contracting process underway | £0.50M | £0.50M  Growth Deal funding approved |  | * Skills For Growth |
| Nelson & Colne College - Advanced Engineering & Manufacturing Innovation Centre | **Nelson & Colne College**  **Samantha Mercer**  [s.mercer@nelson.ac.uk](mailto:s.mercer@nelson.ac.uk) | Expansion and remodelling of educational facilities and the creation of new advanced engineering, laboratory, workshop and classroom facilities. | * Capital element complete * Output reporting underway | £2.00M | £1.40M  Growth Deal funding approved | £1.400M | * Skills For Growth |
| New STEM Technology Centre | **West Lancashire Council**  **Denise Williamson**  **Denise.williamson@westlancs.ac.uk** | Purchase equipment to enable the introduction of new courses, L3 Apprenticeships, safeguard course and improvements to existing courses. | * Grant Funding Agreement contracting process underway | £1.2m | £1.2m | £0M | * Skills For Growth |
| Northlight | **Barnfield Construction Ltd**  **Jamie Irving**  [Jamie.Irving@barnfieldconstruction.co.uk](mailto:Jamie.Irving@barnfieldconstruction.co.uk) | Grade 2 listed mill building mixed use development on a 2.8 ha site comprising hotel/leisure, apartments, and managed office workspace. The project would also enable the move of LAL College to Brierfield Mill, placing the College in one of the areas of highest deprivation and greatest demand for community learning in Lancashire. | * Project live with work under way on site. PC due Mar 21 | £32.4M | £4.95M  Growth Deal funding approved | £2.644M | * Releasing Local Growth Potential * Business Growth & Enterprise |
| North West Burnley Growth Corridor | **Burnley Borough Council**  **Adam Lockett**  [ALockett@burnley.gov.uk](mailto:ALockett@burnley.gov.uk) | The NWBGC scheme will deliver infrastructure works at two sites in Padiham to enable housing and employment growth. Works will include the construction of a series of raised flood defences along the River Calder and Green Brook through Padiham, to bring forward residential units, and Public Realm Improvements, including a new public square in front of the Town Hall, aimed at boosting the vitality of Padiham Town Centre. | * Project live with work under way on site. PC due Mar 21 | £7.91M | £4.90M  Growth Deal funding approved | £0 | * Sector Development & Growth * Skills for Growth * Innovation Excellence |
| Pennine Gateways Blackburn and Darwen | **Blackburn With Darwen Borough Council**  **Mike Cliffe**  [Mike.cliffe@blackburn.gov.uk](mailto:Mike.cliffe@blackburn.gov.uk) | The proposal will deliver key transport infrastructure improvements programme at 3 main gateways into Blackburn from the M65 at Junctions 4, 5 and 6 to unlock new housing and employment growth in one of England's most deprived areas. Delivered via three separate projects namely; Furthergate, North Blackburn and South East Blackburn. | * Futhergate project - live with work under way on site. * Northblackburn project - Grant Funding Agreement contracting process underway. * SouthBlackburn - Funding approval to be sought Jan 20. * PC all projects Mar 21 | £13.20M | £12.00M  Growth Deal funding approved for Furthergate and North Blackburn projects, South Blackburn project subject to LEP approval in 2020 | £2.369M | * Releasing Local Growth Potential |
| Preston City Centre Improvements | **Lancashire County Council**  **Sharon McGuiness**  Sharon.McGuinness@lancashire.gov.uk | Extension of the Fishergate Central Gateway public realm to the Bus Station/Guildhall Theatre. | * Project live with work under way on site. PC due Mar 20 | £8.149M | £6.00M  Growth Deal funding approved | £2.244M | * Releasing Local Growth Potential |
| Preston Western Distributor | **Lancashire County Council**  **Phil Wilson**  [Phil.Wilson@lancashire.gov.uk](mailto:Phil.Wilson@lancashire.gov.uk) | Major new road linking Preston and southern Fylde to the M55 to support new housing development and improve links between the LEP's Enterprise Zones. | * Grant Funding Agreement contracting process underway | £58.00M | £58.00M  Growth Deal funding approved | £0 | * Releasing Local Growth Potential |
| Salmesbury Aerospace  Enterprise Zone | **Lancashire County Council**  **Chris Dyson**  **Chris.dyson@lancashire.gov.uk** | To deliver utilities infrastructure to and on the Samlesbury Enterprise Zone  (SAEZ). The project will invest in water, as, electricity, telecoms capital works to serve the whole of the EZ. | * Grant Funding Agreement contracting process underway | £6.725 | £6.725 | £0M | * Releasing Local Growth Potential * Business Growth & Enterprise |
| Science & Engineering Facility | **Runshaw College**  **Janet Ivill**  [Ivill.J@runshaw.ac.uk](mailto:Ivill.J@runshaw.ac.uk) | New c.40, 000 sq. ft. Engineering and Science teaching facility attached to Runshaw College Business Centre. | * Capital element complete * Output reporting underway | £6.16M | £4.30M  Growth Deal funding approved | £4.242M | * Skills For Growth |
| Showtown (formerly AMuseum) | **Blackpool Council**  **Heather Morrow**  [heather.morrow@blackpool.gov.uk](mailto:heather.morrow@blackpool.gov.uk) | New heritage based visitor attraction. | * Project Live with works underway on site. PC due June 21 | £1.5M | £1.50M  Growth Deal funding approved. | £0.132M | * Releasing Local Growth Potential * Renewal of Blackpool |
| Skelmersdale Town Centre Redevelopment | **West Lancashire Council**  **Aidan Manley**  [**Aidan.manley@westlancs.gov.uk**](mailto:Aidan.manley@westlancs.gov.uk) | To provide modern retail units, together with public realm works in Skelmersdale Town Centre, linking together the shopping centre and West Lancs College. Two significant pre-lets have been secured. | * Grant Funding Agreement contracting process underway | £2.0m | £2.0m | £0M | * Releasing Growth Potential |
| Spinning Point | **Barnfield Construction Ltd**  **Jamie Irving**  [Jamie.Irving@barnfieldconstruction.co.uk](mailto:Jamie.Irving@barnfieldconstruction.co.uk) | (Formerly Rawtenstall Redevelopment Zone). Development of 69,000 sq. ft. town centre retail space, 6,000 sq. ft. office space and a new bus station. | * Project live with work under way on site. PC due Dec 20 | £14.50M | £1.90M  Growth Deal funding approved | £0.975M | * Releasing Local Growth Potential |
| Training 2000 Additional Engineering Training Capability | **Training 2000**  **Sadia Begum**  [Sadia.Begum@t2000.co.uk](mailto:Sadia.Begum@t2000.co.uk) | Development of facilities and the procurement of specialist equipment to support engineering and advanced manufacturing apprentices. | * Capital element complete * Output reporting underway | £0.99M | £0.800M  Growth Deal funding approved | £0.800M | * Skills For Growth * Innovation Excellence |