|  Project Title | Project Sponsor / Project Contact | Brief Project summary | Project Progress | Project Value  | Growth Deal Funding  | Growth Deal Spend to Qtr.2 22/23 | Strategic Economic Plan (SEP) Theme  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A6 Broughton Bypass | **Lancashire County Council****Rina Housbey**rina.housbey@lancashire.gov.uk | Bypass to provide relief to the congested A6 north of Preston and help unlock 1,400 new homes. | * Capital and financial elements complete.
* Output reporting underway.
 | £29.780M | £15.500MGrowth Deal funding approved | £15.500M | * Releasing Growth Potential
 |
| Advanced Manufacturing Capital for Skills Development & Employer Engagement | **Lancaster University & BAE Systems****Chris Lambert**c.g.lambert@lancaster.ac.uk  | The project centres on the purchase of equipment to be situated at both Lancaster University and Lancashire Enterprise Zone (EZ) sites. The environments at both Lancaster and the EZ will provide Lancashire learners with access to unique, nationally leading and highly relevant equipment informed by underlying research expertise. | * Capital and financial elements complete.
* Output reporting underway.
 | £0.835M | £0.660MGrowth Deal funding approved | £0.835M | * Innovation and Manufacturing Excellence
 |
| ACaDEmE Plus | **Lancaster University & BAE Systems****Chris Lambert**c.g.lambert@lancaster.ac.uk  | ACaDEmE Plus will continue to support economic growth within Lancashire's Advanced Engineering and Manufacturing (AEM) sector through the enhancement of specialist facilities, enabling access to research-led expertise that supports innovation for new product and process development. The extension will add further capability to the engagement portfolio at Lancaster University, in particular through expanding the additive manufacturing capacity and by introducing the use of universal robotics technology into a technology demonstration facility within the Engineering Department. | * Capital and financial elements complete.

Output reporting underway. | £0.538M | £0.471MGrowth Deal Funding Approved | £0.471M | * Innovation and Manufacturing Excellence
 |
| Advanced Manufacturing Research Centre NW – Samlesbury | **Sheffield University****Emma Hutton**e.hutton@amrc.co.uk | Delivery of a new regional hub of the national Advanced Manufacturing research Centre (AMRC) at the Samlesbury EZ site. The proposal is key to lifting productivity and growth in a priority growth sector of local and national significance and will enable Lancashire's businesses to compete and trade internationally. The proposal builds on Lancashire and Sheffield's successful Science and Innovation Audit submission to Government – the Northern Powerhouse Advanced Manufacturing Corridor. The proposal also complements existing Growth Deal investment in UCLan's Engineering and Innovation Centre in Preston. | * Capital build complete Oct 21., Output reporting underway.
 | £20.900M | £20.000MGrowth Deal funding approved | £20.000M | * Growing the Local Skills and Business base
 |
| Blackburn – Bolton Rail Corridor | **Blackburn with Darwen Borough Council****Adam Nickson**Adam.nickson@blackburn.gov.uk | Track enhancement and station improvements to allow additional train frequency/reliability between East Lancashire and Greater Manchester to increase usage/performance and support development activity. | * Project Complete – Capital works and contracted outputs achieved.
 | £14.268M | £12.400MGrowth Deal funding approved | £12.400M | * Releasing Growth Potential
 |
| Blackburn Town Centre Improvements | **Blackburn with Darwen Borough Council****Julia Simpson**julia.simpson@blackburn.gov.uk | Orbital completion and public realm improvements. | * Capital and financial elements complete.
* Output reporting underway.
 | £0.755M | £0.200MGrowth Deal funding approved | £0.200M | * Releasing Growth Potential
 |
| Blackpool 21st Century Conference Centre and Hotel | **Blackpool Council****Lee Frudd**Lee.Frudd@blackpool.gov.uk | Creation of a new conference centre and hotel scheme anchored at Blackpool's famous Winter Gardens which will enable Blackpool and Lancashire to compete for new growth opportunities. This proposal builds on the LEP's priority focus on the renewal of Blackpool, which is England's most deprived town, and complements Lancashire's emerging Devolution Deal with Government (HMT) to address chronic housing market failure in central Blackpool. | * Capital build complete Jan 22. Output reporting underway.
 | £31.166M | £17.841MGrowth Deal funding approved | £17.841M | * Renewal of Blackpool
 |
| Blackpool Airport Enterprise Zone | **Blackpool Council****Rob Green**rob.green@blackpool.gov.uk | The development is to support a new 40,000 sq. ft. (4000sq m) manufacturing unit development at Blackpool Airport Enterprise Zone. The development would incorporate site preparation activity and the construction of the shell building, with the occupier to fit out to own tenant specific works and adaptation. Funding is specifically towards abnormals/remediation costs.  | * Capital and financial elements complete.
* Output reporting underway.
 | £7.000M | £0.800MGrowth Deal funding approved | £0.800M | * Renewal of Blackpool
 |
| Blackpool Bridges  | **Blackpool Council****Steven Gilmour**steven.gilmour@blackpool.gov.uk> | Maintenance of critical highways infrastructure, including Yeadon Way – one of Blackpool tourism's main arrival points. | * Project Complete – Capital works and outputs complete.
 | £11.429M | £3.780MGrowth Deal funding approved | £3.780M | * Renewal of Blackpool
 |
| Blackpool Integrated Traffic Management | **Blackpool Council** **David Simper**david.simper@blackpool.gov.uk  | The project will increase the flow of vehicular traffic on key transport routes to Blackpool promenade, attractions and development sites. | * Project Complete – Capital works and outputs complete.
 | £2.160M | £1.510MGrowth Deal funding approved | £1.510M | * Renewal of Blackpool
 |
| Blackpool Town Centre Quality Corridors | **Blackpool Council****David Simper**david.simper@blackpool.gov.uk | Environmental improvements to key Central Business District transport routes. | * Project Complete – Capital works and outputs complete.
 | £7.842M | £7.050MGrowth Deal funding approved | £7.050M | * Renewal of Blackpool
 |
| Blackpool Tramway Extension | **Blackpool Council****Paul Grocott**paul.grocott@blackpool.gov.uk  | Extension of the tram system to integrate the tram and rail networks at Blackpool North.  | * Capital and financial elements complete.
* Output reporting underway.
 | £22.835M | £16.400MGrowth Deal funding approved | £16.400M | * Renewal of Blackpool
 |
| Burnley Vision Park | **Burnley Borough Council****Kath Hudson**khudson@burnley.gov.uk | High quality 5 acre business park to accommodate advanced manufacturing engineering sectors and to include 46,000 sq. ft. first phase incubator, workspace and grow-on space. Delivered over 3 Phases, with Phase 1 funded via Lancashire Growth Deal. | * Capital and financial elements complete.
* Output reporting underway.
 | £4.977M | £1.700MGrowth Deal funding approved | £1.700M | * Innovation and Manufacturing Excellence
 |
| Burnley, Hyndburn, Pendle, Growth Corridor | **Lancashire County Council****Chris Scholes**Chris.scholes@lancashire.gov.uk | Transport and highways junction improvements to improve journey times and support employment and residential development activity. | * Capital and financial elements complete.
* Output reporting underway.
 | £14.779M | £8.000MGrowth Deal funding approved | £8.000M | * Growing the Local Skills and Business base
 |
| Café Northcote at Cathedral Quarter | **Blackburn With Darwen Borough Council****Clare Turner**clare.turner@blackburn.gov.uk | To develop the Cathedral's hospitality offer, including a new refectory known as Café Northcote, as well as conferencing and events facilities and an apprenticeship and scholar scheme within the hospitality industry. | * Project Complete – Capital works and outputs complete.
 | £0.398M | £0.224MGrowth Deal funding approved | £0.224M | * Growing the Local Skills and Business base
 |
| Centenary Way Viaduct Maintenance | **Lancashire County Council****David Leung**David.Leung@lancashire.gov.uk | Bridge improvement to an economically vital transport route. | * Project Complete – Capital works and outputs complete.
 | £2.242M | £1.300MGrowth Deal funding approved | £1.300M | * Releasing Growth Potential
 |
| Darwen East Distributor | **Blackburn With Darwen Borough Council****Adam Nickson**Adam.nickson@blackburn.gov.uk | New link road to support access to employment and residential development and relieve congestion on the local highway network. | * Capital and financial elements complete.
* Output reporting underway.
 | £3.323M | £2.500MGrowth Deal funding approved | £2.500M | * Releasing Growth Potential
 |
| Darwen East Development Corridor (Phase 2) – Green Bank Terrace Link Road Project | **Blackburn with Darwen Borough Council****Simon Jones**Simon.Jones@blackburn.gov.uk  | To the deliver the second phase of a local highway and road network improvements, as a natural extension to the current DEDC scheme. Works include further local highway improvements and a short new section of Link Road, which will provide the infrastructure needed to open up former stalled sites close to the M65, J4, and deliver high quality mixed use development on a complex, constrained brownfield site. | * Capital and financial elements complete.
* Output reporting underway.
 | £1.650M | £1.400MGrowth Deal funding approved | £1.400M | * Releasing Growth Potential
 |
| East Lancashire Strategic Cycle Network | **Lancashire County Council****Roy Halliday**Roy.Halliday@lancashire.gov.uk  | Provision of an improved and extended cycling network. | * Project live with work underway on site. PC due Mar 23.
 | £6.158M | £2.600MGrowth Deal funding approved | £2.600M | * Releasing Growth Potential
 |
| Eden of the North | **Eden****Tim Narey**tnarey@EdenProject.com  | Eden North will re-imagine Morecambe as a seaside resort for the 21st century, providing a catalyst to drive the regeneration and transformation of the local and regional economy. It has been inspired by the natural environment of Morecambe Bay focussed on natural and human health and well-being whilst also enabling cutting edge real life research, linking into world-class research and the Health Innovation Campus. The GBF will fund development works (business case, design, planning), in order to achieve planning permission for full scheme. | * Project Complete – Capital works and outputs complete.
 | £2.000M | £1.200MGrowth Deal funding approved | £1.200M | * Releasing Growth Potential
 |
| Edge Hill University Innovation Technology Hub | **Edge Hill University****Joanne Sage** Joanne.Sage@edgehill.ac.uk  | The Edge Hill Technology Hub will create new and refurbished, high quality space for teaching, learning, student employability, enterprise and knowledge exchange activities. The facility will support expansion in Digital Creative and Food Science (Biotechnology), to include bioinformatics, product design and prototyping. It will also house a Knowledge Exchange, a CAVE, a Food Science facility and an Enterprise Hatchery. | * Project Complete – Capital works and outputs complete.
 | £12.945M | £3.000MGrowth Deal funding approved | £3.000M | * Innovation and Manufacturing Excellence
 |
| Energy Simulator Suite (Equipment) for Lancashire Energy HQ  | **Blackpool & the Fylde College****Chris Richards**Chris.Richards@blackpool.ac.uk | The Energy Simulation Suite will be situated in the Lancashire Energy HQ in the Blackpool Enterprise Zone. The simulator will enhance the Energy HQ skills training offer for real work environments inaccessible for everyday trainees in wind farm technologies, off and on-shore gas, cementation and nuclear installations. | * Project Complete – Capital works and outputs complete.
 | £0.422M | £0.141MGrowth Deal funding approved | £0.141M | * Growing the Local Skills and Business base
 |
| Engineering & Innovation Centre (UCLAN) | **University of Central Lancashire (UCLAN)****Antonia Williamson**awilliamson@uclan.ac.uk | The construction of an internationally competitive centre to provide a local supply of graduate engineers for advanced manufacturing businesses, supporting industry engagement. | * Capital and financial elements complete.
* Output reporting underway.
 | £31.653M | £10.500MGrowth Deal funding approved | £10.500M | * Innovation and Manufacturing Excellence
 |
| EIC Drone and Command & Control Centre | **University of Central Lancashire (UCLAN)****Antonia Williamson**awilliamson@uclan.ac.uk | Additional investment in the successful Engineering Innovation Centre (EIC) project. Further investment will enable the creation of a Drone Command and Control Centre (DCC) to include advanced drone simulation, rapid drone technology prototype and testing capabilities. | * Capital and financial elements complete.
* Output reporting underway.
 | £1.359M | £1.210MGrowth Deal funding approved | £1.210M | * Innovation and Manufacturing Excellence
 |
| Enhancing IT Infrastructure Project | **Runshaw College****Janet Ivill**Ivill.J@runshaw.ac.uk | Upgrade of Runshaw College IT infrastructure to industry standard. Enhancing speed and resilience and facilitating excellent teaching and blended learning provision for all students. | * Project Complete – Capital works and outputs complete.
 | £0.515M | £0.204M Growth Deal funding approved | £0.204M | * Growing the Local Skills and Business base
 |
| Fleetwood Fire Training Centre  | **Blackpool & the Fylde College****Chris Richards**Chris.Richards@blackpool.ac.uk | Expanded and enhanced facilities for the maritime, offshore oil, gas and wider energy industry. | * Project Complete – Capital works and outputs complete.
 | £0.819M | £0.530MGrowth Deal funding approved | £0.530M | * Growing the Local Skills and Business base
 |
| Food and Farming Innovation Technology Centre | **Myerscough College****John Wherry**jwherry@myerscough.ac.uk | The provision of a hub to share innovation and best practice amongst apprentices and with employer farms. | * Capital and financial elements complete.
* Output reporting underway.
 | £7.364M | £3.000MGrowth Deal funding approved | £3.000M | * Innovation and Manufacturing Excellence
 |
| Food and Farming Innovation & Technology Centre (Extension) | **Myerscough College****John Wherry**jwherry@myerscough.ac.uk | The provision of a hub to share innovation and best practice amongst apprentices and with employer farms. | * Capital and financial elements complete.
* Output reporting underway.
 | £0.450M | £0.365MGrowth Deal funding approved | 0.365M | * Innovation and Manufacturing Excellence
 |
| Futures Park | **Rossendale Borough Council****Guy Darragh**guydarragh@rossendalebc.gov.uk  | To construct 4,680m2 industrial building and 600m2 preschool to let to identified occupiers. | * Project live with work underway on site. PC due Feb 23.
 | £6.655M | £1.530MGrowth Deal funding approved | £1.530M | * Innovation and Manufacturing Excellence
 |
| Lancashire Centre for Excellence for Digital Technology and Innovation | **Accrington & Rossendale College****Samantha Mercer**S.Mercer@nelson.ac.uk | The centre is a partnership project between the college, Risual education Ltd and Microsoft providing state of the art learning space equipped with the latest Microsoft technologies. It will enhance teaching and learning and enable students to develop the digital literacy skills they need to be effective citizens and members of the workforce. | * Project Complete – Capital works and outputs complete.
 | £0.242M | £0.125MGrowth Deal funding approved | £0.125M | * Growing the Local Skills and Business base
 |
| Lancashire Energy HQ | **Blackpool & the Fylde College****Chris Richards**Chris.Richards@blackpool.ac.uk | Development of a National Energy HQ to meet the training needs of the energy and oil and gas sector. | * Capital and financial elements complete.
* Output reporting underway.
 | £9.801M | £6.146MGrowth Deal funding approved | £6.146M | * Growing the Local Skills and Business base
 |
| Lancaster Campus Teaching Hub ( Health and Social Care) | **University of Cumbria****Rachel Lowthian**rachel.lowthian@cumbria.ac.uk  | This project reflects the first phase of investment at Lancaster to deliver a new state of the art teaching hub providing staff and students with fully flexible space. The new teaching hub will provide an environment conducive to multi-professional higher level learning and opportunities to increase community and employer engagement. It will support growth in qualified professionals and deliver CPD to upskill existing workforce. | * Project Complete – Capital works and outputs complete.
 | £7.822M | £2.262MGrowth Deal funding approved | £2.262M | * Growing the Local Skills and Business base
 |
| Lancaster Health Innovation Campus | **Lancaster University****Paula lowery**p.lowrey-owen@lancaster.ac.uk | A multi-phased campus providing R &D space and facilities for the development of new services and technologies for health-related care. Delivered over 3 Phases. | * Capital and financial elements complete.
* Output reporting underway.
 | £41.000M | £17.000MGrowth Deal funding approved | £17.000M | * Innovation and Manufacturing Excellence
 |
| Lomeshaye Industrial Estate Extension | **Pendle Borough Council****Julie Whittaker**Julie.whittaker@pendle.gov.uk | The project aims to contribute towards the land acquisition and infrastructure costs to unlock a wider programme of development across a 9.04 hectare site. To be delivered by PEARL2 a Joint Venture between Pendle Borough Council and Barnfield Construction. The project will deliver over 36,000 sq.ms of new industrial floor space mainly for manufacturing businesses. | * Project live with work underway on site. PC due Dec 23.
 | £3.570M | £1.500MGrowth Deal funding approved | £1.500M | * Releasing Growth Potential
 |
| M&E Bispham Campus | **Blackpool & the Fylde College****Chris Richards**Chris.Richards@blackpool.ac.uk | Replacement of building services to efficiency of teaching and learning environments, improving learner recruitment and retention in the STEM curriculum. | * Project Complete – Capital works and outputs complete.
 | £4.059M | £1.260MGrowth Deal funding approved | £1.260M | * Innovation and Manufacturing Excellence
 |
| Making Rooms - Lancashire First Fab Lab | **Blackburn With Darwen Borough Council****Tom Macpherson-Pope**Tom.macpherson-pope@makingrooms.org | The Making Rooms scheme will see the conversion of a currently vacant site in Blackburn town centre into a new centre for creativity and innovation. The finished development will consist of; A Fabrication Laboratory (Fab Lab), Office space, Event Space & Catering facilities. | * Capital and financial elements complete.
* Output reporting underway.
 | 0.597M | £0.451MGrowth Deal funding approved | £0.451M | * Innovation and Manufacturing Excellence
 |
| Maritime Engineering Facility | **Blackpool & the Fylde College****Chris Richards**Chris.Richards@blackpool.ac.uk | Specialist marine engineering centre accommodation at the internationally renowned centre of excellence. | * Project Complete – Capital works and outputs complete.
 | £1.259M | £0.838MGrowth Deal funding approved | £0.838M | * Growing the Local Skills and Business base
 |
| Mechanical & Electrical Replacements, South & Montreal Buildings | **Blackpool & the Fylde College****Chris Richards**Chris.Richards@blackpool.ac.uk | Mechanical and Electrical (M&E) replacements to the South Building and Montreal building totalling 5,030m2. The project will replace the 1970’s building services which are at the end of their economic life and failing on a frequent basis. | * Project Complete – Capital works and outputs complete.
 | £1.665M | £0.525MGrowth Deal funding approved | £0.525M | * Innovation and Manufacturing Excellence
 |
| Merger of Nelson & Colne College with Accrington and Rossendale College | **Nelson & Colne College****Samantha Mercer**s.mercer@nelson.ac.uk | Merger of Merger of Nelson & Colne College with Accrington and Rossendale College | * Capital and financial elements complete.
* Output reporting underway.
 | £22.828M | £0.500MGrowth Deal funding approved | £0.500M | * Growing the Local Skills and Business base
 |
| Nelson & Colne College - Advanced Engineering & Manufacturing Innovation Centre | **Nelson & Colne College****Samantha Mercer**s.mercer@nelson.ac.uk | Expansion and remodelling of educational facilities and the creation of new advanced engineering, laboratory, workshop and classroom facilities. | * Project Complete – Capital works and outputs complete.
 | £2.008M | £1.400MGrowth Deal funding approved | £1.400M | * Innovation and Manufacturing Excellence
 |
| New STEM Technology Centre | **West Lancashire College****Denise Williamson**Denise.williamson@westlancs.ac.uk  | Purchase equipment to enable the introduction of new courses, L3 Apprenticeships, safeguard course and improvements to existing courses. | * Capital and financial elements complete.
* Output reporting underway.
 | £1.300M | £1.200MGrowth Deal funding approved | £1.200M | * Growing the Local Skills and Business base
 |
| Northlight | **Barnfield Construction Ltd****Andrew Couper**andrew.couper@barnfieldconstruction.co.uk | Grade 2 listed mill building mixed use development on a 2.8 ha site comprising hotel/leisure, apartments, and managed office workspace. The project would also enable the move of LAL College to Brierfield Mill, placing the College in one of the areas of highest deprivation and greatest demand for community learning in Lancashire. | * Project live with work underway on site. PC due Mar 23.
 | £30.996M | £5.450MGrowth Deal funding approved | £5.450M | * Growing the Local Skills and Business base
 |
| North West Burnley Growth Corridor | **Burnley Borough Council****Suzanne Pickering** SPickering@burnley.gov.uk | The NWBGC scheme will deliver infrastructure works at two sites in Padiham. Works will include the construction of a series of raised flood defences along the River Calder and Green Brook through Padiham, to bring forward residential and Public Realm Improvements, including a new public square in front of the Town Hall, aimed at boosting the vitality of Padiham Town Centre.  | * Project live with work underway on site. PC due Dec 23.
 | £7.912M | £4.900MGrowth Deal funding approved | £4.900M | * Releasing Growth Potential
 |
| Padiham Town Hall Business Hub | **Burnley Borough Council****Martyn Hardacre**mhardacre@burnley.gov.uk | Refurbishment of the upper floor of a listed civic building that sites at the centre of the North West Burnley Growth Corridor. The project5 will provide 261m2 of employment floorspace across 7 individually let offices and a large co-working space. | * Capital and financial elements complete.

Output reporting underway. | £0.330M | £0.300MGrowth Deal funding approved | £0.300M | * Releasing Growth Potential
 |
| Pennine Gateways Blackburn and Darwen | **Blackburn With Darwen Borough Council****Adam Nickson**Adam.nickson@blackburn.gov.uk | The proposal will deliver key transport infrastructure improvements programme at 3 main gateways into Blackburn from the M65 at Junctions 4, 5 and 6 to unlock new housing and employment growth in one of England's most deprived areas. Delivered via three separate projects namely; Furthergate, North Blackburn and South East Blackburn. | * Capital and financial elements complete.
* Output reporting underway.
 | £17.982M | £14.790M Growth Deal funding approved  | £14.790M | * Releasing Growth Potential
 |
| Preston City Centre Improvements | **Lancashire County Council****Sharon McGuiness**Sharon.McGuinness@lancashire.gov.uk | Extension of the Fishergate Central Gateway public realm to the Bus Station/Guildhall Theatre. | * Capital and financial elements complete.
* Output reporting underway.
 | £8.235M | £6.000MGrowth Deal funding approved | £6.000M | * Releasing Growth Potential
 |
| Preston Western Distributor | **Lancashire County Council****Phil Wilson**Phil.Wilson@lancashire.gov.uk | Major new road linking Preston and southern Fylde to the M55 to support new housing development and improve links between the LEP's Enterprise Zones. | Project live with work underway on site. PC due Jan 23. | £189.326M | £58.000MGrowth Deal funding approved | £58.000M | * Releasing Growth Potential
 |
| Salmesbury Aerospace Enterprise Zone | **Lancashire County Council****Chris Dyson**Chris.dyson@lancashire.gov.uk  | To deliver utilities infrastructure to and on the Samlesbury Enterprise Zone (SAEZ). The project will invest in water, as, electricity, telecoms capital works to serve the whole of the EZ. | * Project live with work underway on site. PC due Jul 23.
 | £10.848M | £6.725MGrowth Deal funding approved | £6.725M | * Innovation and Manufacturing Excellence
 |
| Science & Engineering Facility | **Runshaw College****Janet Ivill**Ivill.J@runshaw.ac.uk | New c.40, 000 sq. ft. Engineering and Science teaching facility attached to Runshaw College Business Centre. | * Project Complete – Capital works and outputs complete.
 | £6.117M | £4.242MGrowth Deal funding approved | £4.242M | * Growing the Local Skills and Business base
 |
| Showtown (formerly AMuseum)  | **Blackpool Council****Heather Morrow**heather.morrow@blackpool.gov.uk | New heritage based visitor attraction. | * Project Live with works underway on site. PC due Sep 23.
 | £10.332M | £1.500MGrowth Deal funding approved | £1.500M | * Renewal of Blackpool
 |
| Skelmersdale Town Centre Redevelopment | **West Lancashire Council****Aidan Manley**Aidan.manley@westlancs.gov.uk | To provide modern retail units, together with public realm works in Skelmersdale Town Centre, linking together the shopping centre and West Lancashire College. Two significant pre-lets have been secured. | * Capital and financial elements complete.
* Output reporting underway.
 | £16.299M | £2.000MGrowth Deal funding approved | £2.000M | * Releasing Growth Potential
 |
| Training 2000 Additional Engineering Training Capability | **Training 2000****Sadia Begum**Sadia.Begum@t2000.co.uk | Development of facilities and the procurement of specialist equipment to support engineering and advanced manufacturing apprentices. | * Project Complete – Capital works and outputs complete.
 | £0.999M | £0.800MGrowth Deal funding approved | £0.800M | * Growing the Local Skills and Business base
 |